## Slide 1: Data Center Strategy
Progress Report

## Slide 2: Project Plan- Deliverables
Research, propose ideas and validate
Prototyping and Validation
Discussions with Raghavan and experts
Presentation preparation and practice
Jun 12-22
Jun 22- 23
Jun 24-25
Jun 25th-29th

## Slide 3: Project Plan- Tasks
Hardware design, real-life scenario design, Current strategy comparison
Data Consistency and Integrity
Data loss protection and data recoverability
Data sensitivity and security

## Slide 4: Current Progress
Researched upon existing replication technologies
Case Study: companies like Google,Microsoft, Facebook, Instagram
Presentation attended: Asia Pacific Data Center Strategy-> Failover Design Patterns & key infrastructural changes

## Slide 5: Current Progress
Ideas for Data Replication in
  Network
  Database
  Type of Data
    User Data
    Application Data
  Hardware and VMs

## Slide 6: Ideas for Data Replication: Network

## Slide 7: Ideas for Data Replication: Database Technology

## Slide 8: Ideas for Data Replication: User Data

## Slide 9: Ideas for Data Replication: Application Data

## Slide 10: Ideas for Data Replication: Hardware and VMs